

Middlesex Water Company

For the week of September 21, 2020 the following tasks are anticipated for the RENEW 2020 Metuchen project.

**Water Main Installation**

* Water Main will be installed along Durham Avenue
* Water Main will be installed along Talmadge Avenue
* Water Main will be installed along Main Street – Please note this work will be completed as **night work**.